2025

15 Nov - 14 Dec

- Define full project scope (semi-automated vs automated AI assistant)

- Confirm feasibility of Google Calendar, Gmail, and WhatsApp Cloud API’s

- Draft initial system architecture & data flow

- Identify user stories and functional requirements

- Prepare development roadmap

Reflection: Requirements complete + architectural structure drafted

2026

- Jan - 31 Jan

- Set up Google Cloud project

- Test OAuth authentication flow

- Configure API access (Calendar, Gmail)

- Establish project repository structure

- Perform first API test: read calendar events

Reflection: Working API connectivity + development environment ready

  - Feb - 28 Feb

- Build natural-language request parser

- Implement conflict-checking logic for meetings

- Develop scheduling recommendation engine

- Integrate Gmail message parsing to detect scheduling-related emails

Reflection: Backend MVP functional

  - Mar - 15 Mar

- Connect WhatsApp Cloud API or switch to Gmail-only mode

- Process incoming messages

- Generate AI-drafted scheduling replies

- Implement “user approval” before sending replies

Reflection: Message -> AI -> Suggestion -> User approval workflow complete

  - Mar - 31 Mar

- Design simple web/mobile dashboard

- Approval screen for AI-generated replies

- Preferences panel (working hours, auto-reply rules)

Reflection: Interactive user-facing prototype

  - Apr - 12 Apr

- Full system integration

- Functional testing (NLP accuracy, conflict resolution, API reliability)

- Stress testing and edge-case behaviour

- Collect evaluation metrics

Reflection: Stable and tested software

  - Apr - 27 Apr

- Complete final dissertation report

- Add diagrams, evaluation results, screenshots

- Prepare final demo video

- Final code polishing and cleanup

Reflection: Ready to Submit